"# LEAMSS Phase 7 — Knowledge-Base-Driven Unified Sales Flow

> **Status:** PROPOSAL — Pending Sir's approval before any code is written.

> **Author:** E1 Agent (drafted from Sir's DOCX feedback + ANZSCO Excel + sample PDF)

> **Date:** May 24, 2026

> **Total scope:** 5 phases, ~17-22 working hours across 4-5 sessions.

---

## 📜 GUIDING PRINCIPLES (Sir's vision in 5 lines)

1. **Knowledge Base = Single Source of Truth.** Whatever admin updates in KB → reflects everywhere instantly. No isolated/duplicate data.

2. **One unified linear flow** — Country → Eligibility → Points → Code → Guide → Cost → Benefits → Services → Report → PA → Payment → Case.

3. **3-tier content gating** — Public Teaser → PA Paid (₹5,100) Full Report → Main Fees Paid Proposal.

4. **Premium \"wow\" design** — Justify ₹5,100+ price tag with branded, animated, professional output.

5. **No compromise on quality, no fragmentation.**

---

# 🔴 PHASE 7.1 — Knowledge Base Unification (FOUNDATION)

**Effort:** 6-8 hours · **Risk:** Low · **Dependencies:** None · **Blocks:** 7.2, 7.3, 7.4

## 🎯 Objective

Establish Knowledge Base as the single source of truth. Integrate Sir's Feb 2026 ANZSCO Excel (480 occupations × 8 official dimensions). Fix all broken inter-collection linkages. Add Protection Policy as a managed KB entity.

## ❌ Current Problems

- `occupation_master` (88 codes) ↔ `country_templates` (3 countries) ↔ `country_guides` (5 countries) are **3 disconnected silos**.

- Sir added \"UK\" Country Guide but `country_templates` doesn't have UK. **Pipeline broken.**

- Occupation Search \"Sample Cases / Similar Codes / Skill Assessment\" are partial-AI / hardcoded — **not KB-driven**.

- No salary, tasks, industries, state distribution per occupation (these go to Assessment Report).

- No \"Custom Q&A\" per code (Sir wants to add specific notes per occupation).

- \"Protection Policy\" — Sir's biggest USP — not managed anywhere.

- Country Guides has 7 fixed sections (Overview, PR Pathways, Eligibility, Fees, Timeline, Pros/Cons, Settlement) — Sir wants ability to add custom sections.

## ✅ Target State

- ONE unified KB schema where Occupation → Country Template → Country Guide are linked by `country_code`.

- 480 ANZSCO codes seeded with official Feb 2026 data (salary, tasks, industries, states, education, age).

- UK + USA country_templates added (parity with country_guides).

- Custom Q&A subdocument per occupation + per country.

- Protection Policy as a top-level KB entity (versioned, status-tracked).

- All \"Verify\" flows centralized — one dashboard, one workflow.

## 📂 Schema Changes

### 🆕 NEW Fields in `occupation_master` (additive, no migration)

```json

{

\"code\": \"261313\",

// existing fields stay

// ─── NEW for Phase 7.1 ───

\"anzsco_profile\": {                              // From Feb 2026 Excel

\"employed_count\": 142500,

\"part_time_share_pct\": 18,

\"female_share_pct\": 22,

\"median_age\": 36,

\"annual_employment_growth_pct\": 4.2,

\"median_weekly_earnings_aud\": 2150,

\"median_full_time_weekly_aud\": 2400,

\"median_full_time_hourly_aud\": 63.2,

\"full_time_share_pct\": 82,

\"avg_full_time_hours_per_week\": 42

},

\"tasks\": [                                        // From \"Occupation Tasks\" sheet

\"Designs, develops, tests, and maintains software systems...\",

\"Researches user requirements...\",

// 8-15 task items per code

],

\"industries_ranked\": [                            // From \"Industries\" sheet

{\"name\": \"Professional Services\", \"share_pct\": 38},

{\"name\": \"Public Administration\", \"share_pct\": 12},

{\"name\": \"Finance & Insurance\", \"share_pct\": 11}

// Top 5

],

\"state_distribution\": {                           // From \"States\" sheet

\"NSW\": 35, \"VIC\": 28, \"QLD\": 16,

\"WA\": 9, \"SA\": 6, \"ACT\": 4, \"TAS\": 1, \"NT\": 1

},

\"age_profile\": {                                  // From \"Age Profile\" sheet

\"15_24\": 8, \"25_34\": 32, \"35_44\": 31,

\"45_54\": 18, \"55_64\": 9, \"65_plus\": 2

},

\"education_distribution\": {                       // From \"Education\" sheet

\"post_grad\": 34, \"bachelor\": 45, \"diploma\": 12,

\"cert_3_4\": 6, \"year_12\": 2, \"year_11_or_less\": 1

},

\"custom_qa\": [                                    // NEW — Sir asked

{\"question\": \"Is RPL accepted for ACS?\", \"answer\": \"Yes, with 5 yrs+ exp + AQF skills assessment...\", \"by\": \"admin_user_id\", \"at\": \"...\"}

],

\"data_sources\": [                                 // Audit trail

{\"label\": \"ABS ANZSCO Feb 2026\", \"url\": \"https://www.jobsandskills.gov.au/...\", \"imported_at\": \"...\"}

]

}

```

### 🆕 NEW collection `protection_policies`

```json

{

\"id\": \"POL-2026-001\",

\"policy_type\": \"skill_assessment_negative | visa_rejection\",

\"title\": \"LEAMSS Protection Policy — 100% Refund on Negative Outcomes\",

\"description_markdown\": \"We Value Emotions. India's first migration consultancy with...\",

\"refund_terms\": {

\"covers\": [\"professional_fees\", \"government_fees\"],

\"excludes\": [\"english_test_fees\", \"medical_costs\"],

\"claim_within_days\": 90

},

\"applicable_countries\": [\"AU\", \"CA\", \"NZ\", \"UK\", \"USA\"],  // or [\"*\"] for all

\"applicable_visa_types\": [\"189\", \"190\", \"491\", \"EE\", \"PNP\"],

\"version\": \"1.0\",

\"status\": \"draft | verified | archived\",

\"verification\": {\"by\", \"by_name\", \"at\", \"source_reference\"},

\"created_at\": \"...\",

\"updated_at\": \"...\"

}

```

### 🆕 NEW Sections array in `country_guides` (replace fixed 7 sections with dynamic)

```json

{

// existing fields stay

\"sections\": [

{\"key\": \"overview\", \"title\": \"Country Overview\", \"body_markdown\": \"...\", \"is_default\": true, \"order\": 1},

{\"key\": \"pr_pathways\", \"title\": \"PR Pathways\", \"body_markdown\": \"...\", \"is_default\": true, \"order\": 2},

// ...

{\"key\": \"salary_data\", \"title\": \"Salary by Code (Sir's custom)\", \"body_markdown\": \"{{auto-injected from occupation_master.anzsco_profile.median_weekly_earnings_aud}}\", \"is_custom\": true, \"order\": 8}

]

}

```

Sir gets ability to add **custom sections** beyond the 7 defaults.

### 🔧 FIX existing `country_templates` — add UK, USA

Seed UK and USA templates as `draft` status with empty factors arrays. Admin will fill via existing UI.

### 🆕 Optional view collection `kb_verification_queue` (denormalized — fast read)

Or compute on-the-fly via `$unionWith` aggregation. Recommended: aggregation-only for now (zero migration).

## 🛠️ Backend Changes

### New endpoints

```

POST   /api/kb/import-anzsco-excel              (admin only, multipart upload)

→ Parses Excel, upserts 480 occupations with new fields

→ Returns: {imported, updated, skipped, errors[]}

GET    /api/protection-policies                  (list)

GET    /api/protection-policies/{id}

POST   /api/protection-policies                  (create)

PUT    /api/protection-policies/{id}

POST   /api/protection-policies/{id}/verify

GET    /api/protection-policies/public           (verified only, for client view)

GET    /api/occupation-master/{code}/full-profile

→ Returns occupation + linked country_template + linked country_guide

→ ONE call, joined data, ready for Assessment Report

GET    /api/kb/unified-status

→ Returns counts: total occupations, verified %, country templates verified, country guides verified, policies verified, items pending verification

```

### Modified endpoints

- `GET /api/occupation-master/{code}` — now returns anzsco_profile, tasks, etc.

- `GET /api/country-guides/public/{code}` — supports custom_sections + auto-injection from linked occupation

- `POST /api/country-templates/seed-defaults` — extends to UK + USA

### Migration script

`/app/backend/migrations/phase71_kb_unification.py`

- Idempotent

- Step 1: Add UK + USA country_templates (status=draft, empty factors)

- Step 2: Add `anzsco_profile`, `tasks`, `industries_ranked`, `state_distribution`, `age_profile`, `education_distribution`, `custom_qa`, `data_sources` fields to existing occupations (default empty)

- Step 3: Convert country_guides.sections from current fixed 7 → ordered array with is_default/is_custom flags (backwards compatible)

- Step 4: Create indexes: `(country_code, anzsco_profile.median_weekly_earnings_aud)` for salary range filtering

### Excel import service

`/app/backend/core/anzsco_excel_importer.py`

- Uses `openpyxl` (already installed)

- Maps each of Sir's 8 sheets to the respective subdocument field

- Validates ANZSCO code format

- Logs each row outcome

- Rate-limit safe (no external API calls)

## 🎨 Frontend Changes

### New pages

- `/admin/kb/anzsco-import` — Excel upload wizard (drag-drop → preview → confirm → progress bar → report)

- `/admin/protection-policies` — CRUD list + 3-panel editor (mirrors Country Guides admin pattern)

- `/admin/kb/verification-hub` — Single unified screen with 4 tabs: Occupations · Country Templates · Country Guides · Policies. Each tab shows pending items, bulk verify.

### Modified pages

- `/admin/country-guides` — add \"+ Custom Section\" button to sections tab (existing tabs stay)

- `/admin/kb/occupation-master` — Occupation editor adds \"ANZSCO Profile\" + \"Tasks\" + \"Industries\" + \"Custom Q&A\" tabs

### New components

- `<ANZSCOProfileCard>` — visual chart of salary, age, gender, state, education distribution

- `<CustomQAManager>` — add/edit/delete custom Q&A items per code

- `<VerificationStatusBadge>` — universal pill (draft / verified / outdated)

## 🧪 Testing Strategy

- Unit: `tests/test_phase71_kb_unification.py` (15-20 tests)

- Integration: Upload Excel → verify 480 codes have new fields populated

- E2E: Admin opens Verification Hub → sees combined counts → clicks pending occupation → verifies → counts update

- Regression: Existing 37/37 tests must still pass

## ✓ Acceptance Criteria

- [ ] 480 ANZSCO codes seeded with Feb 2026 official data

- [ ] UK + USA country_templates exist (draft state)

- [ ] Protection Policy can be created, edited, verified, published

- [ ] Custom Q&A works per occupation code

- [ ] Verification Hub shows unified counts across 4 entity types

- [ ] Zero regression in existing flows

- [ ] All updates from Verification Hub reflect in downstream report PDF (verified in Phase 7.3)

---

# 🔴 PHASE 7.2 — Unified Wizard + Cost Estimator

**Effort:** 5-6 hours · **Risk:** Medium (touches the most-used flow) · **Dependencies:** 7.1 · **Blocks:** 7.3

## 🎯 Objective

Replace 3 fragmented wizards (Smart Sales Helper / NEW Profiles / standalone Eligibility Calculator) with ONE unified wizard. Pull all data from verified Knowledge Base. Add Cost Estimator as a step.

## ❌ Current Problems

- 3 wizards with overlapping purpose → user confusion.

- Calculator engine ≠ Wizard engine — different code paths, inconsistent results.

- \"I know profession\" → AI helper trigger (not direct KB search).

- AI code suggestions source unclear — not from verified KB.

- Subclass select → only that subclass's points calculated (e.g. 190 selected → 491 not shown).

- After code selected → tasks, salary, fees do NOT auto-populate.

- No Cost Estimator step.

## ✅ Target State

- ONE wizard at `/sales/wizard` (8 steps):

1. **Start** — Capture client name/email/phone OR pick existing client profile

2. **Approach** — \"I know profession\" / \"Help me suggest\" / \"Compare 2-3 codes\"

3. **Profile** — Personal, education, language, work experience (Infosheet auto-fills if client filled)

4. **Code Selection** — KB-driven search (with AI co-pilot suggestion). Returns enriched code with tasks/salary preview.

5. **Country & Subclasses** — Multi-select subclasses (189 + 190 + 491 simultaneously) for parallel comparison

6. **Cost Estimator** — Editable cost breakdown (gov fees + body fees + LEAMSS professional fees + protection policy)

7. **Review** — All data shown, AI suggestions panel, polish text

8. **Done** — Generate Report + Share + Create PA (with 3-tier gating)

- Live calculator engine consistent across steps (single function `calculate_points()` used everywhere)

- Parallel subclass comparison table (189: 80 pts, 190: 85 pts, 491: 95 pts shown side-by-side)

- After code selection: all KB data auto-populates (tasks, salary, industries, state demand)

## 📂 Schema Changes

### Modify `sales_assessments`

Add fields:

```json

{

// existing fields stay

\"subclass_comparisons\": [                       // Phase 7.2 — parallel comparison

{\"subclass\": \"189\", \"total\": 80, \"breakdown\": {...}, \"eligible\": true},

{\"subclass\": \"190\", \"total\": 85, \"breakdown\": {...}, \"eligible\": true, \"state_nomination_bonus\": 5},

{\"subclass\": \"491\", \"total\": 95, \"breakdown\": {...}, \"eligible\": true, \"regional_bonus\": 15}

],

\"cost_estimator\": {                             // Phase 7.2 — editable

\"currency\": \"INR\",

\"items\": [

{\"category\": \"Government Fees\", \"label\": \"Visa Application 189\", \"amount\": 430000, \"is_estimated\": true, \"kb_source\": \"country_template:AU:189\"},

{\"category\": \"Skill Assessment\", \"label\": \"ACS\", \"amount\": 50000, \"is_estimated\": true, \"kb_source\": \"skill_body_master:ACS\"},

{\"category\": \"LEAMSS Professional Fees\", \"label\": \"End-to-end PR processing\", \"amount\": 195000, \"is_editable\": true},

{\"category\": \"Protection Policy Coverage\", \"label\": \"100% refund on negative outcome\", \"amount\": 0, \"kb_source\": \"protection_policy:POL-2026-001\"}

],

\"total_inr\": 675000,

\"notes\": \"Quoted on 24-May-2026, valid for 30 days\",

\"approved_by_admin\": false

},

\"infosheet_link\": \"INFO-...\",                   // optional link to client infosheet

\"wizard_version\": \"v2_phase71\"                  // for analytics

}

```

### Delete (with backup) collections

- `eligibility_profiles` (orphan parallel collection) — archive to `_archived_eligibility_profiles_backup` then delete

## 🛠️ Backend Changes

### New endpoints

```

POST   /api/sales/wizard/v2/save-step           (per-step save, debounced)

POST   /api/sales/wizard/v2/calculate-parallel  (multi-subclass points calc)

GET    /api/sales/wizard/v2/cost-estimator/defaults?country={code}&subclass={code}

→ Returns suggested cost items from KB

POST   /api/sales/wizard/v2/finalize             (writes sales_assessments)

```

### New unified calculator service

`/app/backend/core/unified_calculator.py`

- Single `calculate_points(profile, country, subclass)` function

- Used by both old eligibility-calculator endpoint (kept for backwards compat) and new wizard

- Pulls factor definitions from verified `country_templates`

- Returns: `{total, breakdown[], eligible, pass_mark, recommendations[]}`

### Deprecated endpoints (kept for 1 month, returns 410 Gone after)

- `/api/eligibility/calculate-standalone` → redirect to `/api/sales/wizard/v2/calculate-parallel`

- `/api/new-profiles/*` → archive routes

## 🎨 Frontend Changes

### New unified wizard

`/app/frontend/src/pages/sales/UnifiedWizardV2/`

```

├── index.jsx                  (state machine, navigation)

├── steps/

│   ├── Step1Start.jsx

│   ├── Step2Approach.jsx

│   ├── Step3Profile.jsx

│   ├── Step4CodeSelection.jsx (KB-driven search + AI co-pilot drawer)

│   ├── Step5CountrySubclasses.jsx (multi-select, parallel calc)

│   ├── Step6CostEstimator.jsx

│   ├── Step7Review.jsx

│   └── Step8Done.jsx          (Generate Report + Share + Create PA)

├── components/

│   ├── CodeSearchKB.jsx       (search with KB filter)

│   ├── AICoPilotDrawer.jsx

│   ├── ParallelSubclassTable.jsx

│   └── CostEstimatorEditor.jsx

└── lib/

├── wizardState.js          (zustand or context)

└── calculator.js            (calls /api/sales/wizard/v2/calculate-parallel)

```

### Deleted pages (with rollback safety)

- `/sales/client-assessment` (old wizard) → 301 redirect to `/sales/wizard`

- `/sales/eligibility-calculator` (standalone) → 301 redirect to `/sales/wizard?step=5`

- `/sales/new-profile` → 301 redirect to `/sales/wizard`

### Modified pages

- `/sales/my-assessments` — add \"Continue Wizard\" button on each row for in-progress drafts

- `/admin/dashboard` — sidebar item \"New Sales Assessment\" → /sales/wizard

## 🧪 Testing Strategy

- Unit: `tests/test_phase72_unified_wizard.py` (12-15 tests)

- E2E: Walk through all 8 steps, verify Cost Estimator persists, verify subclass comparison renders, verify Generate Report at step 8 works

- Regression: Old wizard redirects work, no broken links

## ✓ Acceptance Criteria

- [ ] Single wizard handles all 3 prior flows

- [ ] Calculator and wizard show identical points for same input

- [ ] Parallel subclass comparison shows 189+190+491 simultaneously

- [ ] After code selection, salary/tasks/state demand visible in wizard

- [ ] Cost Estimator items pre-fill from KB defaults

- [ ] Cost Estimator total is editable + persists

- [ ] Old wizard URLs 301 redirect to new wizard (no 404s)

---

# 🔴 PHASE 7.3 — Premium Assessment Report v2

**Effort:** 4-5 hours · **Risk:** Medium (PDF rendering complexity) · **Dependencies:** 7.1 + 7.2 · **Blocks:** None

## 🎯 Objective

Rebuild Assessment Report PDF to \"wow\" level. Inject all KB data (salary, tasks, state demand, protection policy). Implement 3-tier content gating. Optional: AI/template editor for Sir to update designs.

## ❌ Current Problems

- \"Design colour combination acha nahi\" — Sir's words

- Task descriptions blank

- Fees & Costs has process but **no amounts**

- No salary/state/industry data

- No Protection Policy section

- 3-tier gating not implemented at PDF level (only UI)

- Static layout — Sir wants ability to refresh design over time

## ✅ Target State

- **Cover page** — animated SVG (gradient + brand mark + client name + score badge)

- **Section 1: Executive Summary** — country comparison table with verdicts

- **Section 2: Client Profile** — Infosheet-driven, photo if present

- **Section 3: Selected Occupation Deep-Dive** — KB-driven:

- ANZSCO code + title + skill level

- Tasks (bulleted, from Feb 2026 Excel)

- Salary (median weekly + hourly, from Excel)

- State demand (visual horizontal bar chart per state)

- Industries (top 5 with %)

- Age profile + Education distribution (mini charts)

- **Section 4: Points Breakdown** — per-subclass (189/190/491) parallel table

- **Section 5: Country Guide** — verified content from KB (already wired in Phase 6.10.3 fix)

- **Section 6: Cost & Investment Breakdown** — Cost Estimator data (from wizard step 6) — itemized with amounts, currency, validity

- **Section 7: Process & Timeline** — visual timeline with stages

- **Section 8: 🛡️ Protection Policy** — Sir's USP — full page with promise, what's covered, what's not, claim process

- **Section 9: LEAMSS Services & Why Us** — bullet of services + brand story

- **Section 10: Next Steps & PA Payment** — clear CTA + payment link

- **Disclaimer + Footer with snapshot ID + integrity hash**

### 3-Tier Content Gating

| Tier | Trigger | What Client Sees |

|---|---|---|

| **Tier 1 — Teaser** | Public link before PA payment | Cover + Section 1 + 2 + 8 + 10 (5 pages) |

| **Tier 2 — Full** | PA paid (₹5,100) | All 10 sections (15-20 pages) |

| **Tier 3 — Proposal** | After Tier 2 + Main Fees | Cover updates to \"Proposal & Engagement Letter\" with signed e-agreement |

## 📂 Schema Changes

None — purely renderer change. Existing `report_snapshots` collection used.

### Modify report snapshot to capture tier

```json

{

// existing fields

\"render_tier\": \"teaser | full | proposal\",      // Phase 7.3

\"gating_state\": {

\"pa_payment_verified\": false,

\"main_fees_paid\": false

}

}

```

## 🛠️ Backend Changes

### Modified renderer

`/app/backend/core/report_renderer_v2.py` (new file, keeps v1 as fallback)

- New section functions: `_section_anzsco_profile()`, `_section_cost_estimator()`, `_section_protection_policy()`, `_section_services()`, `_section_next_steps()`

- Animated SVG cover via `reportlab.graphics.renderPDF` (transparent gradient + brand mark)

- Tier-aware: receives `render_tier` and skips sections accordingly

- Premium typography (Manrope headings, Public Sans body — already in /app/frontend, install for backend too)

### New endpoints

```

GET    /api/assessment-reports/{snapshot_id}/pdf?tier=teaser|full|proposal

→ Authorization-aware: client gets teaser by default, full only if PA paid

POST   /api/assessment-reports/{snapshot_id}/upgrade-to-full

→ Triggered by payment webhook (or admin override)

```

### Charts rendering (for state demand, age, industries)

Use `reportlab.graphics.charts` (built-in) or pre-render to SVG → embed.

## 🎨 Frontend Changes

### Public Report Viewer

`/app/frontend/src/pages/PublicReportView.jsx` — already exists, just:

- Add \"Tier 1 / Tier 2 / Tier 3\" indicator badge

- Show \"Pay ₹5,100 to unlock full report\" CTA when in Tier 1

- Stripe checkout integration (or mock for now)

### Optional: Template Editor (Sir's \"Canva-style\" request)

`/admin/report-template-editor` — future enhancement, **NOT in Phase 7.3 v1 scope**. Add to Phase 7.6 backlog.

## 🧪 Testing Strategy

- Unit: `tests/test_phase73_premium_report.py` (8-10 tests)

- Visual regression: Generate sample PDF, AI vision compare against design spec

- Integration: Client view tier 1 → pay PA → upgrade to tier 2 → verify PDF rebuilds with full sections

## ✓ Acceptance Criteria

- [ ] Cover page has animated/gradient design (no plain blue rectangle)

- [ ] Tasks list visible per occupation (from Feb 2026 Excel data)

- [ ] Salary, state demand, industries with amounts/percentages

- [ ] Cost Estimator section with itemized amounts (not blank)

- [ ] Protection Policy full page with refund terms

- [ ] Tier 1 PDF ≤ 5 pages, Tier 2 PDF 15-20 pages

- [ ] Sir says \"wow\" after seeing first generated PDF (subjective but critical)

---

# 🟡 PHASE 7.4 — Profile Merge + Infosheet Integration

**Effort:** 2-3 hours · **Risk:** Low · **Dependencies:** 7.2 · **Blocks:** None

## 🎯 Objective

Eliminate duplication: NEW Profiles, Client Profile sub-features. Merge into Client Assessment. Embed Infosheet send/track in wizard.

## ❌ Current Problems

- NEW Profiles is a parallel mini-wizard that redirects to Smart Sales Helper (dead-end loop)

- Client Profile data ≠ Saved Assessment data (two different collections)

- Sales Helper sub-tab inside Client Profile is duplicate / useless

- Infosheet feature is isolated — not integrated with wizard

## ✅ Target State

- ONE client entity (`clients` collection). Sales assessments reference it.

- ONE assessment entity (`sales_assessments`). Auto-creates `clients` record on wizard step 1.

- NEW Profiles deleted (its only useful feature — AI code suggestion from resume — folded into Wizard Step 4)

- Client Profile sub-tabs simplified to: Overview · Assessments · Documents · Infosheets · Activity

- \"Send Infosheet\" button inside wizard Step 3 → client gets magic link → fills form → wizard step 3 auto-populates

## 📂 Schema Changes

### NEW collection `clients` (replaces fragmented client data)

```json

{

\"client_id\": \"CLI-2026-00012\",

\"name\": \"Ravi Kumar Sharma\",

\"email\": \"ravi@example.com\",

\"phone\": \"+91-9876543210\",

\"country_of_origin\": \"IN\",

\"current_location\": \"Mumbai\",

\"preferred_destinations\": [\"AU\", \"CA\"],

\"infosheet_status\": \"not_sent | sent | partial | completed\",

\"infosheet_completed_at\": \"...\",

\"linked_assessment_ids\": [\"SAH-...\"],

\"linked_pa_ids\": [\"PA-...\"],

\"linked_case_ids\": [\"CASE-...\"],

\"consent\": {\"version\", \"signed_at\", \"ip\", \"user_agent\"},

\"created_at\": \"...\",

\"created_by\": \"user_id\",

\"updated_at\": \"...\"

}

```

### Migration

- Walk all `sales_assessments` → create `clients` record from snapshot data

- Walk all `pre_assessments` → link or create `clients`

- Walk all infosheets → link to `clients`

- Old collections kept until 30-day verification window

## 🛠️ Backend Changes

### New endpoints

```

GET    /api/clients

GET    /api/clients/{id}

POST   /api/clients

PUT    /api/clients/{id}

GET    /api/clients/{id}/timeline   (cross-collection activity log)

POST   /api/clients/{id}/send-infosheet

```

### Modified

- `POST /api/sales/wizard/v2/save-step` for step 1 → upserts `clients` record (find_or_create by phone+email)

## 🎨 Frontend Changes

### New pages

- `/clients` — list view

- `/clients/{id}` — 5-tab profile (Overview · Assessments · Documents · Infosheets · Activity)

### Deleted (with redirects)

- `/sales/new-profile` → /clients/new

- `/client-profiles/*` (old) → /clients/*

## ✓ Acceptance Criteria

- [ ] One unified client record per (phone+email)

- [ ] Infosheet send button works inside wizard

- [ ] Filling infosheet auto-fills wizard fields

- [ ] No NEW Profiles page (deleted)

- [ ] Old client profile URLs 301 redirect

---

# 🟢 PHASE 7.5 — Cockpit + Verify Hub (FINAL POLISH)

**Effort:** 3-4 hours · **Risk:** Low · **Dependencies:** 7.1, 7.2, 7.3, 7.4

## 🎯 Objective

Layer the Pipeline Cockpit (mockup already approved-in-progress) on top of the now-solid foundation. Unified Verify Hub for KB management.

## What we'll do

- Wire the Cockpit mockup to real data via `/api/cockpit/pipeline` aggregation

- Make `/cockpit` the default landing for all roles

- Build `/admin/verify-hub` (4 tabs: Occupations · Templates · Guides · Policies)

- Delete `/sales/my-assessments` (replaced by Cockpit Assessments filter)

## ✓ Acceptance Criteria

- [ ] Cockpit shows real pipeline data from all 4 source collections

- [ ] Drill-in drawer wires to existing endpoints (no duplication)

- [ ] Verify Hub bulk-verify works

- [ ] All previous Phase 7.1-7.4 features accessible from Cockpit

---

# 📊 DATA FLOW DIAGRAM (Phase 7 end-state)

```

┌────────────────────────────────────────────────────────────────────┐

│                  KNOWLEDGE BASE ADMIN (Source of Truth)           │

│  ┌────────────┐  ┌──────────────┐  ┌────────────┐  ┌───────────┐ │

│  │ Occupation │  │   Country    │  │  Country   │  │Protection │ │

│  │   Master   │←→│  Templates   │←→│   Guides   │  │  Policies │ │

│  │  (480 KB)  │  │ (5 countries)│  │(5 countries)│  │           │ │

│  └─────┬──────┘  └──────┬───────┘  └─────┬──────┘  └─────┬─────┘ │

└────────┼────────────────┼─────────────────┼──────────────┼───────┘

│                │                 │              │

↓ (KB-driven, verified data only)                 │

┌────────────────────────────────────────────────────────────────┐

│                     UNIFIED WIZARD V2                          │

│   Step 1: Start  →  Step 2: Approach  →  Step 3: Profile      │

│   Step 4: Code (KB search)  →  Step 5: Country+Subclasses    │

│   Step 6: Cost Estimator  →  Step 7: Review  →  Step 8: Done │

└──────────────────────────────┬─────────────────────────────────┘

↓

┌────────────────┴──────────────────┐

│   PREMIUM ASSESSMENT REPORT v2    │

│  Tier 1 → Tier 2 → Tier 3 gated   │

└─────────────────┬─────────────────┘

↓

┌───────────────────────┴──────────────────────┐

│   Public Share → PA Created → PA Paid →     │

│   Proposal Sent → Main Fees → Case Active   │

└──────────────────────────────────────────────┘

↓

┌──────────────────────────────────────────────┐

│            PIPELINE COCKPIT (visual)         │

│  Leads · Assessments · PAs · Proposals · Cases  │

└──────────────────────────────────────────────┘

```

---

# ⚠️ RISKS & MITIGATIONS

| Risk | Mitigation |

|---|---|

| Excel import has dirty data | Validation layer + manual review pass + dry-run mode |

| Old wizard URLs break (404s) | 301 redirects + analytics tracking |

| PDF render breaks for legacy snapshots | Keep `report_renderer.py` (v1) for old snapshots, route by `wizard_version` field |

| Migration corrupts production data | All migrations idempotent + dry-run flag + backup collections |

| Sir doesn't like new PDF design | Build v1, iterate based on feedback (build → review → polish cycle) |

| Cost Estimator complexity confuses sales | Provide KB defaults + 1-click \"Use Default\" + show only when admin enables |

---

# ⏱️ EFFORT BREAKDOWN

| Phase | Backend | Frontend | Migration | Tests | Total |

|---|---|---|---|---|---|

| 7.1 KB Unification | 3 hr | 2 hr | 1 hr | 1 hr | **7 hr** |

| 7.2 Unified Wizard | 2 hr | 2.5 hr | 0.5 hr | 1 hr | **6 hr** |

| 7.3 Premium Report | 2.5 hr | 0.5 hr | 0 hr | 1 hr | **4 hr** |

| 7.4 Profile Merge | 1.5 hr | 1 hr | 1 hr | 0.5 hr | **4 hr** |

| 7.5 Cockpit + Verify Hub | 1 hr | 2 hr | 0 hr | 0.5 hr | **3.5 hr** |

| **TOTAL** | 10 hr | 8 hr | 2.5 hr | 4 hr | **24.5 hr** |

---

# 🚀 RECOMMENDED SEQUENCING

**Option A — Foundation First (RECOMMENDED)**

- Day 1: Phase 7.1 (KB Unification + Excel Import) → Sir verifies via Verification Hub

- Day 2: Phase 7.2 (Unified Wizard) → Sir tests new wizard end-to-end

- Day 3: Phase 7.3 (Premium Report) → Sir sees \"wow\" PDF

- Day 4: Phase 7.4 (Profile Merge) → Cleanup loose ends

- Day 5: Phase 7.5 (Cockpit + Verify Hub) → Final polish

**Option B — Quick Win First**

- Day 1: Phase 7.3 with mock data → Sir sees \"wow\" PDF immediately

- Day 2: Phase 7.1 → Replace mock with real KB

- Day 3+: 7.2, 7.4, 7.5

**Option C — Sprint Mode (parallel risks)**

- Combine 7.1 + 7.2 backend together → 7.3 + 7.4 frontend → 7.5 polish

- Higher risk but compresses to 3 days

---

# 🎯 SUCCESS METRICS (post-Phase 7)

| Metric | Today | Phase 7 Target |

|---|---|---|

| Wizards in production | 3 | 1 |

| KB-disconnected fields in report | 6 | 0 |

| ANZSCO codes with full profile | 88 (basic) | 480 (Feb 2026 official) |

| Protection Policy visibility | 0% | 100% (every report) |

| Cost Estimator amounts in report | Blank | Itemized with totals |

| 3-tier gating | UI only | Backend + PDF enforced |

| Average partner page-jumps per client | 5-7 | 1 (Cockpit) |

| \"Wow\" reaction from Sir on first PDF | ❌ | ✅ |

---

# 📞 OPEN QUESTIONS FOR SIR

1. **Excel data sourcing** — Sir uploaded Feb 2026 Excel. Will Sir provide similar official data for CA (NOC), NZ (ANZSCO 6-digit), UK (SOC), USA (SOC)? If not, Phase 7.1 ships AU-rich, other countries with KB structure ready but data sparse.

2. **Cost Estimator authority** — Who can edit costs:

- (a) Admin only sets all baseline + sales can adjust LEAMSS fees only

- (b) Sales/partner can edit everything but admin must approve before sending

- (c) Sales can edit any time, no approval gate

3. **Protection Policy versions** — Is there ONE policy or MULTIPLE (e.g., different policies per visa type or country)?

4. **Premium PDF design preference** — Sir wants \"wow / animated\". Options:

- (a) Conservative premium (clean typography + branded headers + gradient covers)

- (b) Editorial magazine style (full-bleed photos + pull quotes + multi-column)

- (c) Tech-modern (dark sections + electric blue accents + data visualizations)

5. **Sir's Canva-style design editor** — Phase 7.6 backlog or now?

6. **Stripe integration timing** — Real payments for PA fee gating? Or mock until Phase 8?

---

# ✋ STATUS: AWAITING SIR'S APPROVAL

**Sir please review and tell me:**

1. Which option (A / B / C) for sequencing?

2. Answers to open questions 1-6 above?

3. Any phase to skip / add / modify?

**Once approved, I'll start Phase 7.1 first session.**

"